Table of Contents

# Roadmap / Deferred Features

Version: 0.1 (draft) Status: Draft for review Audience: Tech lead, engineers, stakeholders Last updated: 2026-04-18

## 1. Purpose

This document captures every feature and idea that is deliberately excluded from the MVP, along with the reason for exclusion and the condition that would bring it back into scope. It serves three purposes:

- Share a common understanding with stakeholders of what comes after MVP.

- Protect against scope creep — when a new idea surfaces, we consult the roadmap instead of re-opening the debate.

- Provide a starting point for planning subsequent phases.

The roadmap is a living document. Features move between horizons, new ideas get added, and priorities are re-evaluated after the pilot.

## 2. Structure

Three horizons:

- H1 — Next (3–6 months after MVP) — already agreed as the continuation, contingent on pilot results.

- H2 — Later (6–12 months) — potentially valuable, but requires validation or an enabling technical / business prerequisite.

- H3 — Exploratory — hypothesis-level ideas; we may never build these.

Each feature is described with:

- What — one-sentence description.

- Why deferred — concrete reason (cost, risk, dependency, scope).

- Trigger — the metric or event that would start the work.

- Rough cost — T-shirt size (S / M / L / XL).

- Depends on — related features or prior decisions.

## 3. H1 — Next

### 3.1 Extended InterviewPlan (Variant D-ish)

What: A richer pre-interview plan — not just a scaffold, but concrete reference answers for top-level questions, probe variants, and anticipated misconceptions. Inspired by senior-interviewer preparation notes. Why deferred: Significantly more generation at the pre-interview step (higher Gemini 2.5 Pro cost), harder validation. The hybrid scaffold is sufficient for MVP. Trigger: If reviewers consistently correct more than 20% of turns because of “wrong question” or “outdated reference answer” — signal that the scaffold is insufficient. Cost: M. Depends on: A working calibration loop (to measure the improvement).

### 3.2 Variant B correctness checker

What: A dedicated Verifier agent for correctness on code / SQL tasks — cheaper model, narrow scope. The Assessor continues to score depth / communication. Why deferred: In MVP, the Assessor handles correctness itself (Variant A). We want to observe actual bias on the pilot first before adding a second agent. Trigger: Exact-match rate on correctness below 75% on the pilot sample → build Variant B. Cost: M. Depends on: Assessment Methodology §6, calibration data from the pilot.

### 3.3 Variant C — code execution sandbox

What: Real execution of SQL / Python snippets the candidate writes. A Verifier agent interprets the execution result. Why deferred: A sandbox with proper security gating is a non-trivial infra investment. Risks include prompt injection via code; isolation is mandatory. Trigger: Variant B shipped AND more than 30% of sessions contain code tasks where text-only verification misfires. Cost: L. Depends on: Variant B; infra capability (Cloud Run Jobs / gVisor / fine-grained permissions).

### 3.4 Reviewer dashboard — batch view

What: An overview of all sessions in the review queue, filterable by position, recommendation, confidence, and coverage gaps, with bulk actions. Why deferred: MVP supports session-by-session review only. Once the pilot produces 20+ sessions, single-session navigation becomes slow. Trigger: Reviewer complains about UX, or more than 10 sessions regularly sitting in the queue. Cost: S–M. Depends on: —.

### 3.5 Per-candidate feedback report (external)

What: Auto-generate a candidate-facing feedback letter after the reviewer signs off: strengths, gaps, development recommendations. Why deferred: Requires a separate tone / tone-safety pass and reviewer approval before sending. Not part of core scoring. Trigger: After scoring stabilises (calibration targets hit). Cost: M. Depends on: Calibration complete; tone-safety guardrails in place.

## 4. H2 — Later

### 4.1 RAG over historical sessions

What: pgvector-based retrieval over previously annotated sessions so that:

- The Assessor can see examples of “how the reviewer scored a similar answer previously.”

- The Interviewer avoids repeating questions when the same candidate returns for a re-interview.

Why deferred: Only useful at corpus scale (100+ sessions). Below that, the ROI is negative. Trigger: ≥ 100 annotated sessions available, calibration stable. Cost: L. Depends on: Pilot scale-up; pgvector validated (ADR-008).

### 4.2 Voice / speech input

What: The candidate can answer by voice (STT); the Interviewer speaks by voice (TTS). The core async assessment pattern is already voice-ready (ADR-007). Why deferred: Significant UX design (latency budgets, turn-taking, interruption handling). Not an MVP priority. Trigger: Stable text mode plus a business need (for example, for junior roles where text is a barrier). Cost: XL. Depends on: MVP stable; async assessment validated.

### 4.3 JD parser → Position Template generator

What: A recruiter pastes a job description; the system proposes a Position Template (which competencies are core / secondary, what the hiring target is). Why deferred: Requires a dedicated evaluation set of JD templates. Value is uncertain if recruiters find the form-based flow more convenient. Trigger: ≥ 10 positions live in the system and recruiter feedback asking for faster onboarding. Cost: M. Depends on: —.

### 4.4 Interviewer fine-tuning / distillation

What: A fine-tuned model (Gemini / Claude base) trained on annotated dialogues — cheaper and faster than Gemini 2.5 Flash with a system prompt. Why deferred: Value-per-unit-effort is low in MVP. Prompt engineering plus the calibration loop deliver more in the same time. Trigger: Cost per session above target by 2× or latency constraints force a smaller model. Cost: L. Depends on: Datasets from 100+ sessions; stable prompts.

### 4.5 Multi-language candidate output

What: The candidate picks the interview language (English, Ukrainian, other). MVP is fixed to Ukrainian candidate-facing output. Why deferred: Requires per-language quality validation and a dedicated test set. Trigger: Business need (international candidates). Cost: M. Depends on: Prompt-engineering playbook stable.

## 5. H3 — Exploratory

### 5.1 Multi-agent debate for borderline cases

What: When the recommendation is borderline, two Assessors with different prompts debate; a third judges. Aims to improve quality at the decision boundary. Why deferred: Speculative — could be either high-value or over-engineering. Trigger: Reviewer overrides on borderline sessions above 40%. Cost: M. Depends on: Stable Assessor; enough borderline sessions in the sample.

### 5.2 Self-improving rubric

What: The system proposes rubric changes based on calibration data (“reviewers consistently award L3 for answers mentioning X, but the rubric does not mention X”). Why deferred: Great idea in principle, risky in practice — must be strictly human-in-the-loop, otherwise the rubric drifts. Trigger: Calibration loop operational for more than 3 months. Cost: L. Depends on: A mature calibration pipeline.

### 5.3 Candidate-side practice mode

What: Candidates can practice on public rubrics before an official interview. Why deferred: Unclear business case; may degrade signal quality via gaming. Trigger: —. Cost: M. Depends on: A decision on the PR / marketing channel.

## 6. Previously rejected (for the record)

Captured briefly so we do not re-debate these:

- Proctoring / anti-cheat (face detection, screen monitoring) — deliberately out; increases candidate stress, uncertain value, GDPR risk.

- Fully scripted interview (no adaptivity) — loses the core value of an LLM-based system.

- LLM-driven orchestration (ReAct-style loop as control flow) — reduces stability and complicates debugging (see ADR-005).

- Separate Vector DB (Pinecone, Weaviate, …) — overkill at the current scale; pgvector is sufficient (ADR-008).

## 7. Review cadence

The roadmap is reviewed:

- After the pilot (end of Week 12) — check which triggers fired.

- Quarterly — add new ideas, re-evaluate priorities.

- Ad hoc — whenever a blocker appears on the critical path.

## 8. Glossary

- Horizon (H1 / H2 / H3) — time-bucket expressing how close a feature is to being built.

- Trigger — the concrete condition that moves a feature from deferred to planned.

- T-shirt size (S / M / L / XL) — rough cost estimate: S ≈ days, M ≈ weeks, L ≈ a month, XL ≈ quarter+.